AspireAI

Project Task List — Complete SDLC Activity Register

AI-Powered Career Guidance Platform for Sri Lankan Students
Frontend  ·  Backend  ·  AI/ML  ·  Integration  ·  Deployment

| Project | AspireAI Career Guidance Platform |
| --- | --- |
| Document Type | SDLC Project Task List |
| Version | 1.0 |
| Date | April 27, 2026 |
| Prepared By | Business Analysis Team |
| Status | All Tasks Completed |

# Component Colour Legend

| Frontend | Next.js pages, React components, UI/UX, state management |
| --- | --- |
| Backend | Node.js/Express API, MongoDB models, authentication, middleware |
| AI/ML | Python FastAPI, ML models, RAG pipeline, LLM agents |
| General | Architecture, DevOps, CI/CD, documentation, stakeholder activities |
| Frontend / Backend | Cross-cutting tasks spanning both frontend and Node.js backend |
| Backend / AI/ML | Integration between Node.js server and Python AI service |
| Frontend / AI/ML | Frontend components calling Python FastAPI directly |

# Phase Summary

| # | Phase | Categories | Tasks |
| --- | --- | --- | --- |
| 1 | Requirement Gathering | 4 | 20 |
| 2 | Analysis & Planning | 4 | 19 |
| 3 | System Design | 5 | 27 |
| 4 | Frontend Development | 12 | 60 |
| 5 | Backend Development (Node.js) | 6 | 33 |
| 6 | AI/ML Development | 10 | 60 |
| 7 | Integration | 4 | 18 |
| 8 | Testing & Quality Assurance | 7 | 33 |
| 9 | Deployment | 4 | 17 |
| 10 | Documentation & Handover | 3 | 15 |
|  | TOTAL | 59 | 302 |

PHASE 1: Requirement Gathering

Capture and document all functional and non-functional requirements from stakeholders, domain experts, and end-users before any design or development work begins.

▸  Stakeholder Engagement

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 1 | RG-001 | Conduct kickoff meeting with project sponsor and key stakeholders to align on project vision and objectives | General | Completed |
| 2 | RG-002 | Identify and document all stakeholder groups (students, educators, career counsellors, university administrators) | General | Completed |
| 3 | RG-003 | Conduct structured interviews with target users (Sri Lankan A/L and O/L students) to understand pain points in career guidance | General | Completed |
| 4 | RG-004 | Organise focus group sessions with career counsellors and education experts to gather domain knowledge | General | Completed |
| 5 | RG-005 | Design and distribute student survey (1,000+ responses) on course and career preferences used for ML training data | AI/ML | Completed |

▸  Functional Requirements

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 6 | RG-006 | Document functional requirements for Module 1: A/L Stream Recommendation (O/L marks-based prediction) | Backend / AI/ML | Completed |
| 7 | RG-007 | Document functional requirements for Module 2: University Program Prediction (Z-score, island rank, district-based) | Backend / AI/ML | Completed |
| 8 | RG-008 | Document functional requirements for Module 3: Career Guidance for Non-Traditional Learners (O/L-only pathways) | Backend / AI/ML | Completed |
| 9 | RG-009 | Document functional requirements for Module 4: Soft Skill Enhancement (communication and problem-solving assessment) | Backend / AI/ML | Completed |
| 10 | RG-010 | Define user authentication and account management requirements (registration, login, JWT token lifecycle) | Backend | Completed |
| 11 | RG-011 | Define requirements for personalised 6-stage learning roadmap generation and milestone tracking | Backend / Frontend | Completed |
| 12 | RG-012 | Define aptitude quiz requirements: stream selection, dynamic question generation, scoring logic | AI/ML / Frontend | Completed |

▸  Non-Functional Requirements

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 13 | RG-013 | Define system performance requirements (API response time targets, concurrent user capacity) | General | Completed |
| 14 | RG-014 | Define security requirements (data encryption, OWASP compliance, JWT security, password hashing policy) | Backend | Completed |
| 15 | RG-015 | Define scalability and availability requirements (containerisation, stateless services) | General | Completed |
| 16 | RG-016 | Define multilingual support requirements (Sinhala, Tamil, English language preferences) | Frontend / Backend | Completed |
| 17 | RG-017 | Define data privacy requirements for student personal information and academic records | General | Completed |

▸  Data Requirements

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 18 | RG-018 | Identify and collect UGC-approved university course data (335KB CourseData.json, 231KB CourseData.csv) | AI/ML | Completed |
| 19 | RG-019 | Define required student profile fields for accurate ML predictions (22 O/L subjects, A/L stream, Z-score, district, etc.) | AI/ML | Completed |
| 20 | RG-020 | Document course eligibility rules per A/L stream and minimum Z-score cutoffs from UGC data | AI/ML | Completed |

PHASE 2: Analysis & Planning

Analyse gathered requirements, define the technical approach, estimate effort, and produce a project plan that guides the entire development lifecycle.

▸  Technical Analysis

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 21 | AP-001 | Analyse feasibility of ML-based A/L stream prediction using O/L marks and select appropriate algorithms (XGBoost vs Random Forest vs Logistic Regression) | AI/ML | Completed |
| 22 | AP-002 | Analyse university admission data to determine viable prediction model for top-university recommendations based on Z-score and island rank | AI/ML | Completed |
| 23 | AP-003 | Evaluate and select the RAG architecture (Retrieval-Augmented Generation) for course recommendation over pure LLM or rule-based approaches | AI/ML | Completed |
| 24 | AP-004 | Evaluate LLM providers (Google Vertex AI/Gemini, Anthropic Claude, OpenAI GPT, DeepSeek) and define a multi-provider routing strategy | AI/ML | Completed |
| 25 | AP-005 | Evaluate vector database options (ChromaDB, FAISS, Pinecone, Qdrant) and select ChromaDB as primary local vector store | AI/ML | Completed |
| 26 | AP-006 | Analyse audio feature extraction requirements for soft-skill communication assessment (MFCC, pitch, prosody) | AI/ML | Completed |

▸  Technology Stack Selection

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 27 | AP-007 | Select Next.js 15 with TypeScript and Tailwind CSS 4 for the frontend, justifying SSR/SSG capabilities and developer productivity | Frontend | Completed |
| 28 | AP-008 | Select Node.js/Express for the user-facing REST API (auth, profiles, diagrams, milestones) and MongoDB for flexible document storage | Backend | Completed |
| 29 | AP-009 | Select Python/FastAPI for the ML/AI microservice, justifying async performance, auto-docs, and Pydantic type safety | Backend / AI/ML | Completed |
| 30 | AP-010 | Select Redux Toolkit for global state management, Formik + Yup for form handling, and Axios with JWT interceptors for HTTP | Frontend | Completed |
| 31 | AP-011 | Select Docker Compose for local multi-service orchestration and define containerisation strategy for all three services | General | Completed |

▸  Project Planning

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 32 | AP-012 | Define project milestones, sprint structure, and delivery schedule aligned with four development modules | General | Completed |
| 33 | AP-013 | Assign roles and responsibilities across frontend, backend, and AI/ML sub-teams | General | Completed |
| 34 | AP-014 | Set up project management tooling (issue tracking, task boards) with task categorisation by module and component | General | Completed |
| 35 | AP-015 | Establish Git branching strategy (feature branches, main/test branch separation) and code review workflow | General | Completed |
| 36 | AP-016 | Define API versioning and integration contract between Node.js server and Python FastAPI backend | Backend | Completed |
| 37 | AP-017 | Create risk register identifying key risks (LLM API quota limits, model accuracy thresholds, data availability) | General | Completed |

▸  Documentation Planning

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 38 | AP-018 | Plan documentation deliverables: API specs (DIAGRAM_API.md, MILESTONE_API.md), architecture docs (AGENTIC_RAG_ARCHITECTURE.md), and model comparison report | General | Completed |
| 39 | AP-019 | Define data collection and labelling plan for ML training datasets (student survey, O/L marks, university cutoffs) | AI/ML | Completed |

PHASE 3: System Design

Translate requirements and analysis decisions into concrete system architecture, database schemas, API contracts, UI wireframes, and ML pipeline blueprints.

▸  Architecture Design

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 40 | SD-001 | Design three-tier architecture: Next.js frontend ↔ Node.js REST API ↔ Python FastAPI ML service, with MongoDB as the primary data store | General | Completed |
| 41 | SD-002 | Design 4-layer Python backend architecture: API Routes → Agent Orchestration → RAG Pipeline → LLM Provider Abstraction | AI/ML | Completed |
| 42 | SD-003 | Design 12-agent Agentic RAG system with specialised agents: Orchestrator, Career Intent, Eligibility, Filtering, Ranking, Explanation, Curriculum, Career Path, Skill Gap, Roadmap Planning, Roadmap Orchestrator | AI/ML | Completed |
| 43 | SD-004 | Design RAG pipeline components: Document Loader → Text Chunker → Nomic Embedder → ChromaDB Vector Store → Semantic Retriever | AI/ML | Completed |
| 44 | SD-005 | Design multi-provider LLM routing strategy with fallback logic across Vertex AI, Anthropic, OpenAI, and DeepSeek | AI/ML | Completed |
| 45 | SD-006 | Design background worker architecture: index_worker, ingestion_worker, refresh_worker for async vector index management | AI/ML | Completed |

▸  Database Design

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 46 | SD-007 | Design User schema: firstName, lastName, email (unique), hashed password, isActive, lastLogin, timestamps | Backend | Completed |
| 47 | SD-008 | Design ALProfile schema with 20+ fields covering personal details, educational background, career preferences, logistics, and embedded recommendations array | Backend | Completed |
| 48 | SD-009 | Design Roadmap schema: userId, profileId, courseId, courseName, university, careerGoal, 6-stage roadmap array with actionPlan/resources/successCriteria per stage | Backend | Completed |
| 49 | SD-010 | Design Milestone schema with nested 6-stage completion tracking (status, feedback, startedAt, completedAt), progress percentage, and soft-delete support | Backend | Completed |
| 50 | SD-011 | Design MongoDB indexes for performance (userId, createdAt, roadmapId) across all collections | Backend | Completed |

▸  API Contract Design

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 51 | SD-012 | Design RESTful API contracts for Auth endpoints: POST /api/auth/register, POST /api/auth/login, GET /api/auth/profile | Backend | Completed |
| 52 | SD-013 | Design RESTful API contracts for Profile CRUD: POST/GET/PUT/DELETE /api/profiles with all validation rules and enum constraints | Backend | Completed |
| 53 | SD-014 | Design RESTful API contracts for Roadmap generation and retrieval: POST/GET/DELETE /api/diagram with profile+course linking | Backend | Completed |
| 54 | SD-015 | Design RESTful API contracts for Milestone tracking: 10 endpoints including stage start, stage complete, feedback, and progress reporting | Backend | Completed |
| 55 | SD-016 | Design Python FastAPI Pydantic schemas for all ML endpoints: UserProfile, RecommendationResult, RoadmapRequest/Response, PredictionRequest/Response, QuizRequest/Submission | AI/ML | Completed |
| 56 | SD-017 | Define standardised API response envelope format: { success, data, message, error } for all Node.js endpoints | Backend | Completed |

▸  Frontend Design

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 57 | SD-018 | Design application routing structure: 11 pages including home, auth pages, dashboard, AL-Stream, course recommender, diagram, milestones, profile, career guide | Frontend | Completed |
| 58 | SD-019 | Design reusable UI component library: Button, Card, Badge, Avatar, FormInput, Label, Checkbox, EmptyState, TimelineItem, Toast | Frontend | Completed |
| 59 | SD-020 | Design Redux store structure with user slice for centralised authentication state management | Frontend | Completed |
| 60 | SD-021 | Design Axios HTTP service with JWT interceptor pattern for automatic token injection on all authenticated requests | Frontend | Completed |
| 61 | SD-022 | Design multi-step form flow for UGC Course Recommender: StudentInfoForm → AptitudeTestQuiz → CareerQuiz → ALResultsForm → CourseRecommendations | Frontend | Completed |
| 62 | SD-023 | Design 6-stage visual roadmap component with quick navigation, expandable explanation sections, and milestone progress display | Frontend | Completed |

▸  Security Design

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 63 | SD-024 | Design JWT authentication flow: 7-day token expiry, Bearer token extraction middleware, cookie storage with 7-day expiry on frontend | Backend | Completed |
| 64 | SD-025 | Design password security: bcrypt hashing with 10-salt rounds, password exclusion from all API responses | Backend | Completed |
| 65 | SD-026 | Design CORS policy: origin whitelisting for localhost:3000, credentials support for cookie-based auth | Backend | Completed |
| 66 | SD-027 | Design Helmet.js security header configuration: XSS protection, clickjacking prevention, MIME-type sniffing prevention | Backend | Completed |

PHASE 4: Frontend Development

Build all client-side screens, components, state management, API integration, and UI/UX features using Next.js 15, React 19, TypeScript, and Tailwind CSS.

▸  Project Setup & Configuration

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 67 | FE-001 | Initialise Next.js 15 project with TypeScript, Tailwind CSS 4, and Turbopack build configuration | Frontend | Completed |
| 68 | FE-002 | Configure Redux Toolkit store with user slice and persistence via LocalStorage utility | Frontend | Completed |
| 69 | FE-003 | Set up Axios HTTP service with JWT Bearer token interceptor reading from cookies via js-cookie | Frontend | Completed |
| 70 | FE-004 | Configure Next.js route middleware for dashboard protection: redirect to home if no valid JWT token in cookies | Frontend | Completed |
| 71 | FE-005 | Set up next-themes for dark/light mode support and configure AOS (Animate On Scroll) library | Frontend | Completed |
| 72 | FE-006 | Implement Aoscompo component for AOS animation initialisation on page load | Frontend | Completed |

▸  Authentication Pages & Components

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 73 | FE-007 | Build login page (/login) with LoginForm and LoginBranding components using Formik + Yup validation | Frontend | Completed |
| 74 | FE-008 | Build signup page (/signup) with SignUpForm and SignUpBranding components, all required field validation | Frontend | Completed |
| 75 | FE-009 | Build forgot-password page with email input and submission flow | Frontend | Completed |
| 76 | FE-010 | Implement AuthLoader common component: initialises auth state on app load, validates token, populates Redux store | Frontend | Completed |
| 77 | FE-011 | Implement auth.service.ts: register(), login(), getCurrentUser(), logout() with token/user storage management | Frontend | Completed |

▸  Layout & Common Components

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 78 | FE-012 | Build AppShell layout wrapper with Header, Footer, and responsive page layout | Frontend | Completed |
| 79 | FE-013 | Build responsive Header component with navigation links and authenticated user display | Frontend | Completed |
| 80 | FE-014 | Build Footer component with project links and branding | Frontend | Completed |
| 81 | FE-015 | Build AIAssistant chat widget component for in-app user guidance | Frontend | Completed |
| 82 | FE-016 | Build ConfirmModal reusable dialog component for destructive action confirmations | Frontend | Completed |
| 83 | FE-017 | Build complete UI component library: Button, Card, Badge, Avatar, FormInput, Label, Checkbox, EmptyState, TimelineItem, IconBox, IconButton, Toast, SectionHeader, Grid, FormDivider, SocialButton | Frontend | Completed |

▸  Home & Dashboard

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 84 | FE-018 | Build landing page (/) with hero section, feature cards, call-to-action, AOS scroll animations, and Framer Motion transitions | Frontend | Completed |
| 85 | FE-019 | Build protected dashboard page (/dashboard) displaying user profile summary and module navigation | Frontend | Completed |
| 86 | FE-020 | Build profile page (/profile) with user account details display and edit functionality | Frontend | Completed |

▸  A/L Stream Module (Frontend)

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 87 | FE-021 | Build IntegratedALApp main container for A/L stream recommendation module (/AL-Stream) | Frontend | Completed |
| 88 | FE-022 | Build ALStreamPredictor component with subject mark input interface for O/L-based prediction | Frontend | Completed |
| 89 | FE-023 | Build BasketSelector component for subject basket selection and stream filtering | Frontend | Completed |
| 90 | FE-024 | Build PredictorResults component with StreamComparisonCard for displaying prediction probabilities | Frontend | Completed |
| 91 | FE-025 | Build Quiz sub-module: QuizStart, QuizQuestion, QuizResults, QuizSidebar, QuizApp components for aptitude-based stream assessment | Frontend | Completed |
| 92 | FE-026 | Build shared AL-Stream components: ALStreamHeader, ErrorAlert, LoadingSpinner, StatCard | Frontend | Completed |

▸  UGC Course Recommender Module (Frontend)

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 93 | FE-027 | Build multi-step UGC Course Recommender page (/ugc-course-recommender) with ProgressIndicator | Frontend | Completed |
| 94 | FE-028 | Build StudentInfoForm for collecting student academic data (stream, O/L results, A/L results, location) | Frontend | Completed |
| 95 | FE-029 | Build AptitudeTestQuiz component with 10-question interest assessment and real-time scoring | Frontend | Completed |
| 96 | FE-030 | Build CareerQuiz component for career preference assessment with weighted scoring | Frontend | Completed |
| 97 | FE-031 | Build ALResultsForm for A/L qualified students to input Z-score, island rank, and subject grades | Frontend | Completed |
| 98 | FE-032 | Build CourseRecommendations component to display ranked top-10 courses with match scores and details | Frontend | Completed |

▸  Course Suggestion Module (Frontend)

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 99 | FE-033 | Build course suggestion page (/course-suggestion) with CourseList, CourseDetailModal, and CourseSelectionModal | Frontend | Completed |
| 100 | FE-034 | Build CourseDetailModal with full course information: university, requirements, career opportunities, study method, fees | Frontend | Completed |
| 101 | FE-035 | Implement course selection state management: visual selection indicator, selected-course persistence for roadmap generation | Frontend | Completed |

▸  Roadmap / Diagram Module (Frontend)

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 102 | FE-036 | Build visual roadmap page (/diagram) with 6-stage VisualRoadmap component | Frontend | Completed |
| 103 | FE-037 | Build ExplanationSection component with expand/collapse toggle for actionPlan, resources, and successCriteria per stage | Frontend | Completed |
| 104 | FE-038 | Build QuickNavigation component with smooth-scroll anchor links to each of the 6 roadmap stages | Frontend | Completed |
| 105 | FE-039 | Integrate diagram.service.ts for roadmap API calls: generateRoadmap(), getRoadmap(), getRoadmapByProfileAndCourse() | Frontend | Completed |

▸  Milestone Tracking Module (Frontend)

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 106 | FE-040 | Build milestones page (/milestones) with MilestonesTab/ProfileTab navigation | Frontend | Completed |
| 107 | FE-041 | Build MilestoneCard component showing stage status (pending/in_progress/completed), progress bar, and action buttons | Frontend | Completed |
| 108 | FE-042 | Build MilestoneDetailsView for expanded 6-stage roadmap progress tracking with per-stage actions | Frontend | Completed |
| 109 | FE-043 | Build FeedbackModal for collecting stage completion feedback with text area and confirm/cancel actions | Frontend | Completed |
| 110 | FE-044 | Build CelebrationModal triggered on 100% milestone completion with congratulatory animation | Frontend | Completed |
| 111 | FE-045 | Integrate milestone.service.ts for all milestone API calls: create, get, startStage, completeStage, updateFeedback, delete | Frontend | Completed |

▸  Career Guide Module (Frontend)

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 112 | FE-046 | Build career guide page (/career-guide) with module intro, OL/AL pathway selection, and next-steps display | Frontend | Completed |
| 113 | FE-047 | Build ALForm and OLForm components for qualification-based pathway filtering | Frontend | Completed |
| 114 | FE-048 | Build AssessmentModal for capability self-assessment and NextStepsSection for recommended career pathways | Frontend | Completed |
| 115 | FE-049 | Build SuccessStories component with case studies for non-traditional learner pathways | Frontend | Completed |

▸  Skill Assessment Sub-App (Frontend)

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 116 | FE-050 | Build standalone skill assessment sub-application (/skill) with its own routing structure | Frontend | Completed |
| 117 | FE-051 | Build communication skill assessment page with voice/audio recording interface (ComSection component) | Frontend | Completed |
| 118 | FE-052 | Build critical-thinking and problem-solving assessment pages with scoring display | Frontend | Completed |
| 119 | FE-053 | Build skill recommendation results page with personalised course suggestions based on assessed skill levels | Frontend | Completed |
| 120 | FE-054 | Implement PropertyContext for skill module state management and data sharing across skill assessment pages | Frontend | Completed |

▸  Services & Utilities

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 121 | FE-055 | Implement profile.service.ts for ALProfile CRUD API calls: create, get, update, delete profile | Frontend | Completed |
| 122 | FE-056 | Implement aptitudeApi.ts for quiz API calls: getStreams(), getStreamInfo(), generateQuiz(), submitQuiz() | Frontend | Completed |
| 123 | FE-057 | Implement custom usePredictions hook for encapsulating stream prediction and university prediction logic | Frontend | Completed |
| 124 | FE-058 | Implement TypeScript type definitions: api.types.ts, predictor.types.ts, profile.types.ts, milestone.types.ts, diagram.types.ts | Frontend | Completed |
| 125 | FE-059 | Implement ugcCourseData.ts with curated course database and client-side recommendationEngine.ts for hybrid scoring | Frontend | Completed |
| 126 | FE-060 | Implement milestoneStorage.ts and userStorage.ts for localStorage persistence of application state | Frontend | Completed |

PHASE 5: Backend Development (Node.js)

Build the RESTful API server handling user authentication, profile management, roadmap orchestration, and milestone tracking using Node.js, Express, and MongoDB.

▸  Project Setup & Configuration

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 127 | BE-001 | Initialise Node.js/Express project with pnpm, configure ESLint, and establish folder structure (routes, controllers, models, middlewares, validations, docs) | Backend | Completed |
| 128 | BE-002 | Configure MongoDB connection via Mongoose with connection error handling and environment-based URI switching | Backend | Completed |
| 129 | BE-003 | Configure Helmet.js for security headers, Morgan for HTTP request logging, and CORS for frontend origin whitelisting | Backend | Completed |
| 130 | BE-004 | Set up environment variable management with dotenv and define all required variables (MONGO_URI, JWT_SECRET, JWT_EXPIRE, PORT, CORS_ORIGIN) | Backend | Completed |
| 131 | BE-005 | Configure database migrations using Umzug for schema versioning and data migrations | Backend | Completed |
| 132 | BE-006 | Implement globalised error handling middleware with standardised error response format | Backend | Completed |

▸  Authentication Module

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 133 | BE-007 | Implement User Mongoose model with bcrypt pre-save password hashing, comparePassword instance method, and password exclusion from JSON output | Backend | Completed |
| 134 | BE-008 | Implement POST /api/auth/register endpoint with express-validator rules: firstName/lastName required, email format, password min 6 chars | Backend | Completed |
| 135 | BE-009 | Implement POST /api/auth/login endpoint: credential validation, bcrypt comparison, JWT signing with 7-day expiry | Backend | Completed |
| 136 | BE-010 | Implement GET /api/auth/profile protected endpoint returning authenticated user data without password | Backend | Completed |
| 137 | BE-011 | Implement JWT authenticate middleware: Bearer token extraction from Authorization header, token verification, user attachment to req.user | Backend | Completed |
| 138 | BE-012 | Implement validateRequest middleware using express-validator for centralised validation error collection and 422 response formatting | Backend | Completed |

▸  A/L Profile Module

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 139 | BE-013 | Implement ALProfile Mongoose model with 20+ fields, enum validation (gender, alStream, interestArea, fundingMethod, availability, completionPeriod, studyMethod), and embedded recommendations array | Backend | Completed |
| 140 | BE-014 | Implement POST /api/profiles with full field validation including all enum constraints for gender, native language, interest area, and logistics fields | Backend | Completed |
| 141 | BE-015 | Implement GET /api/profiles (all user profiles), GET /api/profiles/:id (single profile with ObjectId validation) | Backend | Completed |
| 142 | BE-016 | Implement PUT /api/profiles/:id with ownership check (userId match) and partial update support for all profile fields | Backend | Completed |
| 143 | BE-017 | Implement DELETE /api/profiles/:id with ownership verification and soft-delete (isDeleted flag) | Backend | Completed |

▸  Roadmap (Diagram) Module

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 144 | BE-018 | Implement Roadmap Mongoose model with 6-stage array structure (id, title, goal, duration, description, actionPlan[], resources[], successCriteria[]) and metadata fields | Backend | Completed |
| 145 | BE-019 | Implement POST /api/diagram: validate profileId (ObjectId) and courseId, fetch user profile, call Python /roadmap/generate endpoint, store and return generated roadmap | Backend | Completed |
| 146 | BE-020 | Implement GET /api/diagram (all user roadmaps), GET /api/diagram/:id (single roadmap) | Backend | Completed |
| 147 | BE-021 | Implement GET /api/diagram/profile/:profileId/course/:courseId for roadmap lookup by profile-course combination | Backend | Completed |
| 148 | BE-022 | Implement DELETE /api/diagram/:id with ownership check and soft-delete | Backend | Completed |
| 149 | BE-023 | Write DIAGRAM_API.md and DIAGRAM_IMPLEMENTATION.md documenting all roadmap endpoints with example requests and responses | Backend | Completed |

▸  Milestone Tracking Module

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 150 | BE-024 | Implement Milestone Mongoose model with nested 6-stage completion schema: status (pending/in_progress/completed), feedback, startedAt, completedAt, actionPlan, resources, successCriteria | Backend | Completed |
| 151 | BE-025 | Implement Milestone model methods: markStageAsStarted(), markStageAsComplete(), updateStageFeedback() with automatic progressPercentage and overallStatus calculation | Backend | Completed |
| 152 | BE-026 | Implement POST /api/milestones with strict validation: exactly 6 stages (min/max), stepId range 1-6, all required stage fields | Backend | Completed |
| 153 | BE-027 | Implement GET /api/milestones, GET /api/milestones/roadmap/:roadmapId, GET /api/milestones/:id, GET /api/milestones/progress/:roadmapId | Backend | Completed |
| 154 | BE-028 | Implement PUT /api/milestones/:id (update metadata), PUT /api/milestones/:id/stage/start (mark in_progress with timestamp) | Backend | Completed |
| 155 | BE-029 | Implement PUT /api/milestones/:id/stage/complete (mark completed, record feedback, update progress), PUT /api/milestones/:id/stage/feedback (update stage feedback text) | Backend | Completed |
| 156 | BE-030 | Implement DELETE /api/milestones/:id with soft-delete and write MILESTONE_API.md documentation | Backend | Completed |

▸  Health, Routing & Integration

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 157 | BE-031 | Implement GET /api/health endpoint returning service status, uptime, and environment information | Backend | Completed |
| 158 | BE-032 | Implement centralised route index aggregating all route modules with /api prefix | Backend | Completed |
| 159 | BE-033 | Implement Axios-based HTTP client in Node.js server for calling Python FastAPI /roadmap/generate with user profile data | Backend | Completed |

PHASE 6: AI/ML Development

Build all machine learning models, RAG pipelines, agentic orchestration systems, and LLM integrations that power the platform's four intelligent modules.

▸  Data Collection & Preprocessing

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 160 | ML-001 | Collect and curate UGC-approved university course dataset (CourseData.json 335KB, CourseData.csv 231KB) including course requirements, fees, study methods, locations | AI/ML | Completed |
| 161 | ML-002 | Design and collect student career and course preference survey with 1,000+ responses (Student_Course_Career_Path_Survey.json 1.2MB) | AI/ML | Completed |
| 162 | ML-003 | Collect and clean tech career pathway data (Tech_Data_Cleaned.csv 509KB) for career guidance module | AI/ML | Completed |
| 163 | ML-004 | Extract and compile university admission cutoffs (Z-scores, island ranks) per course and district from UGC data | AI/ML | Completed |
| 164 | ML-005 | Implement data conversion scripts: convert_csv_json.py, clean_json.py for data format standardisation | AI/ML | Completed |
| 165 | ML-006 | Implement course data ingestion pipeline: ingest_courses.py to load CourseData into ChromaDB with structured metadata | AI/ML | Completed |

▸  RAG Pipeline Development

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 166 | ML-007 | Implement document loader (loader.py) for ingesting JSON/CSV course data and PDF documents into the RAG pipeline | AI/ML | Completed |
| 167 | ML-008 | Implement text chunker (chunker.py) for splitting course documents into overlapping semantic chunks for vector indexing | AI/ML | Completed |
| 168 | ML-009 | Implement Nomic embedder (nomic_embedder.py) for generating dense vector embeddings from course text using Sentence Transformers | AI/ML | Completed |
| 169 | ML-010 | Implement ChromaDB vector store (chroma_store.py) as primary persistent vector database for course embeddings | AI/ML | Completed |
| 170 | ML-011 | Implement FAISS local vector store (faiss_store.py) for offline/alternative vector retrieval | AI/ML | Completed |
| 171 | ML-012 | Implement Pinecone cloud vector store (pinecone_store.py) for scalable cloud-based retrieval option | AI/ML | Completed |
| 172 | ML-013 | Implement Qdrant vector store (qdrant_store.py) as additional cloud vector DB option | AI/ML | Completed |
| 173 | ML-014 | Implement semantic retriever (retriever.py) with top-K ANN search against ChromaDB for candidate course retrieval | AI/ML | Completed |
| 174 | ML-015 | Implement end-to-end RAG pipeline (pipeline.py) orchestrating load → chunk → embed → index → retrieve flow | AI/ML | Completed |
| 175 | ML-016 | Implement build_index.py script to construct and persist the ChromaDB vector index from course data | AI/ML | Completed |

▸  LLM Integration

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 176 | ML-017 | Implement Google Vertex AI (Gemini) client (vertex_client.py) for LLM text generation used in explanations and roadmap planning | AI/ML | Completed |
| 177 | ML-018 | Implement Anthropic Claude client (anthropic_client.py) as alternative LLM provider | AI/ML | Completed |
| 178 | ML-019 | Implement OpenAI GPT client (openai_client.py) and DeepSeek client (deepseek_client.py) for provider diversity | AI/ML | Completed |
| 179 | ML-020 | Implement LLM model router (model_router.py) with provider selection logic and hardware detection utility for GPU optimisation | AI/ML | Completed |

▸  Agentic Recommendation System (12 Agents)

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 180 | ML-021 | Implement main Orchestrator agent (orchestrator.py): 6-step agentic pipeline coordinating validation, RAG retrieval, eligibility filtering, preference filtering, ranking, and explanation generation | AI/ML | Completed |
| 181 | ML-022 | Implement Career Intent agent (career_intent.py) for analysing and categorising user career goals from free-text input | AI/ML | Completed |
| 182 | ML-023 | Implement Eligibility agent (eligibility_agent.py): rule-based filtering by A/L stream eligibility, minimum Z-score, qualification requirements | AI/ML | Completed |
| 183 | ML-024 | Implement Filtering agent (filtering_agent.py): preference-based filtering by study method (Hybrid/Online/Onsite), location, duration, and funding method | AI/ML | Completed |
| 184 | ML-025 | Implement Ranking agent (ranking_agent.py): multi-factor ranking combining semantic similarity score, eligibility, preference alignment, and match_score calculation | AI/ML | Completed |
| 185 | ML-026 | Implement Explanation agent (explanation_agent.py): LLM-powered generation of personalised course explanations with career_opportunities and match rationale | AI/ML | Completed |
| 186 | ML-027 | Implement Curriculum agent (curriculum_agent.py 18KB): detailed course curriculum analysis for roadmap stage planning | AI/ML | Completed |
| 187 | ML-028 | Implement Career Path agent (career_path_agent.py 30KB): comprehensive career pathway mapping from course to career outcomes | AI/ML | Completed |
| 188 | ML-029 | Implement Skill Gap agent (skill_gap_agent.py): identification of skill gaps between student profile and course requirements | AI/ML | Completed |
| 189 | ML-030 | Implement Roadmap Planning agent (roadmap_planning_agent.py 70KB): detailed 6-stage learning path generation with action plans, resources, and success criteria per stage | AI/ML | Completed |
| 190 | ML-031 | Implement Roadmap Orchestrator (roadmap_orchestrator.py): coordinates Curriculum, Career Path, Skill Gap, and Planning agents to produce cohesive 6-stage roadmap | AI/ML | Completed |

▸  ML Model Development: A/L Stream Prediction

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 191 | ML-032 | Prepare training dataset from student survey: extract O/L subject marks (13 subjects) and A/L stream labels from 1,000+ student records | AI/ML | Completed |
| 192 | ML-033 | Train and evaluate XGBoost A/L stream classifier (xgboost_al_stream_model.json 6.1MB) achieving optimal accuracy vs. Random Forest and Logistic Regression | AI/ML | Completed |
| 193 | ML-034 | Implement al_predictor_service.py wrapper for loading XGBoost model and exposing stream prediction with probability output per stream | AI/ML | Completed |
| 194 | ML-035 | Implement POST /api/predict/al_stream endpoint accepting O/L marks for all subjects and returning stream probabilities | AI/ML | Completed |
| 195 | ML-036 | Implement GET /api/predict/streams and GET /api/predict/baskets endpoints for dynamic stream and subject configuration | AI/ML | Completed |

▸  ML Model Development: University Prediction

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 196 | ML-037 | Prepare training features for university prediction model: Z-score, island rank, district, stream, subject grades, 12 aptitude scores (q1-q12) | AI/ML | Completed |
| 197 | ML-038 | Train XGBoost university admission classifier and evaluate on holdout data; document results in MODEL_COMPARISON_REPORT.md | AI/ML | Completed |
| 198 | ML-039 | Implement POST /predict endpoint accepting StudentProfileRequest and returning top-10 university predictions with admission probabilities | AI/ML | Completed |
| 199 | ML-040 | Implement POST /predict/batch for bulk student-to-university prediction with per-student error handling | AI/ML | Completed |
| 200 | ML-041 | Implement rule-based course recommender (rule_recommend.py) as deterministic fallback using Z-score cutoffs, stream eligibility, and interest Q-score alignment | AI/ML | Completed |
| 201 | ML-042 | Implement POST /predict/combined endpoint: integrate course ML model + university ML model for single-request course-with-university recommendation | AI/ML | Completed |

▸  Quiz Generation Module

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 202 | ML-043 | Build aptitude-ai standalone FastAPI sub-application with its own RAG pipeline for quiz data | AI/ML | Completed |
| 203 | ML-044 | Implement quiz RAG pipeline: JSON/PDF data ingestion, text chunking, vector embedding, and Groq LLM-based question generation | AI/ML | Completed |
| 204 | ML-045 | Implement BERT-based question validator (bert_validator.py) and duplicate checker for quiz quality control | AI/ML | Completed |
| 205 | ML-046 | Implement POST /api/quiz/generate endpoint: stream-specific MCQ generation with configurable question count (1-20) | AI/ML | Completed |
| 206 | ML-047 | Implement POST /api/quiz/submit endpoint: answer comparison, score calculation, percentage scoring, and per-question result detail | AI/ML | Completed |
| 207 | ML-048 | Implement build_rag_pipeline.py and generate_quiz_pipeline.py scripts for pipeline construction and quiz generation workflows | AI/ML | Completed |

▸  Soft Skill Assessment Module

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 208 | ML-049 | Implement audio feature extraction (featureExtraction.py): MFCC coefficients, pitch, prosody, and temporal features from communication audio samples | AI/ML | Completed |
| 209 | ML-050 | Train communication skill ML models: regression for score prediction and classification for skill level assignment | AI/ML | Completed |
| 210 | ML-051 | Implement predict_pipeline.py for end-to-end skill prediction: audio input → feature extraction → ML inference → skill score | AI/ML | Completed |
| 211 | ML-052 | Implement skill-based course recommender (recommender.py) that maps assessed skill levels to appropriate course recommendations | AI/ML | Completed |
| 212 | ML-053 | Implement POST /predict-and-recommend (problem-solving) and POST /evaluate-communication (audio) endpoints | AI/ML | Completed |

▸  Background Workers & Services

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 213 | ML-054 | Implement index_worker.py for background vector index building without blocking the API server | AI/ML | Completed |
| 214 | ML-055 | Implement ingestion_worker.py for async course data ingestion and embedding computation | AI/ML | Completed |
| 215 | ML-056 | Implement refresh_worker.py for scheduled vector index refresh when course data is updated | AI/ML | Completed |

▸  Model Evaluation & Documentation

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 216 | ML-057 | Implement test scripts: test_api.py, test_rag.py, test_agents.py, test_embedding.py, test_retrieval.py for component-level testing | AI/ML | Completed |
| 217 | ML-058 | Run demo_roadmap_system.py end-to-end demonstration and document sample outputs | AI/ML | Completed |
| 218 | ML-059 | Write MODEL_COMPARISON_REPORT.md documenting accuracy, precision, recall, F1 scores for all trained models | AI/ML | Completed |
| 219 | ML-060 | Write AGENTIC_RAG_ARCHITECTURE.md documenting the 12-agent pipeline, data flow, and design decisions | AI/ML | Completed |

PHASE 7: Integration

Connect all three application tiers into a cohesive system, verify end-to-end data flows, and resolve cross-service compatibility issues.

▸  Frontend ↔ Node.js Integration

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 220 | INT-001 | Integrate frontend auth flows with Node.js: connect LoginForm to POST /api/auth/login, store JWT in cookies, initialise Redux user state via AuthLoader | Frontend / Backend | Completed |
| 221 | INT-002 | Integrate SignUpForm with POST /api/auth/register and handle 400 duplicate-email and 422 validation error responses in UI | Frontend / Backend | Completed |
| 222 | INT-003 | Integrate profile.service.ts with all ALProfile endpoints: verify profile creation, retrieval, and update flows from the frontend form | Frontend / Backend | Completed |
| 223 | INT-004 | Integrate diagram.service.ts with POST /api/diagram: wire selected course + profile to roadmap generation, display 6-stage result on /diagram page | Frontend / Backend | Completed |
| 224 | INT-005 | Integrate milestone.service.ts: wire MilestonesTab to all 10 milestone API endpoints, validate stage lifecycle (pending → in_progress → completed) | Frontend / Backend | Completed |
| 225 | INT-006 | Validate JWT token expiry handling: verify 401 responses correctly redirect users to login page from all authenticated pages | Frontend / Backend | Completed |

▸  Node.js ↔ Python FastAPI Integration

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 226 | INT-007 | Integrate Node.js diagram controller with Python /roadmap/generate: map ALProfile fields to RoadmapRequest schema, handle timeout and error responses | Backend / AI/ML | Completed |
| 227 | INT-008 | Validate data mapping between Node.js ALProfile model and Python UserProfile Pydantic schema for all 14 profile fields | Backend / AI/ML | Completed |
| 228 | INT-009 | Test roundtrip: Profile creation → Roadmap generation → 6-stage response → Milestone creation from roadmap stages | Backend / AI/ML | Completed |

▸  Frontend ↔ Python FastAPI Direct Integration

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 229 | INT-010 | Integrate UGC Course Recommender multi-step form with Python /recommend endpoint: map form fields to UserProfile JSON payload | Frontend / AI/ML | Completed |
| 230 | INT-011 | Integrate AL-Stream predictor interface with Python /api/predict/al_stream: send O/L marks, display stream probabilities on PredictorResults component | Frontend / AI/ML | Completed |
| 231 | INT-012 | Integrate ALResultsForm (Z-score, rank, district, subjects) with Python /predict/combined for university + course prediction | Frontend / AI/ML | Completed |
| 232 | INT-013 | Integrate aptitudeApi.ts with /api/quiz/generate and /api/quiz/submit endpoints: verify quiz flow from stream selection to score display | Frontend / AI/ML | Completed |
| 233 | INT-014 | Integrate skill assessment sub-app audio interface with Python /evaluate-communication endpoint | Frontend / AI/ML | Completed |

▸  Cross-Service Concerns

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 234 | INT-015 | Configure and validate CORS headers across all three services: Node.js (localhost:3000), Python FastAPI (localhost:3000, 8080) | General | Completed |
| 235 | INT-016 | Validate end-to-end API response envelope consistency across all Node.js endpoints: { success, data, message } format | Backend | Completed |
| 236 | INT-017 | Implement and validate health check endpoints for all services: GET /api/health (Node.js) and GET /health + GET /roadmap/health (Python) | General | Completed |
| 237 | INT-018 | Validate Docker Compose network bridge allows Node.js container to reach Python FastAPI container by service name | General | Completed |

PHASE 8: Testing & Quality Assurance

Verify system correctness, reliability, and security through unit testing, API testing, ML model validation, end-to-end testing, and performance testing.

▸  Unit Testing

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 238 | QA-001 | Write Jest unit tests for Node.js auth endpoints: register (success, duplicate email, validation errors), login (success, wrong password, invalid format) | Backend | Completed |
| 239 | QA-002 | Write Jest unit tests for JWT token generation, validation, and expiry handling (jwt.test.js) | Backend | Completed |
| 240 | QA-003 | Write Jest unit tests for ALProfile CRUD operations covering all enum validations and ownership checks | Backend | Completed |
| 241 | QA-004 | Write Jest unit tests for Milestone model methods: markStageAsStarted, markStageAsComplete, progressPercentage calculation | Backend | Completed |
| 242 | QA-005 | Write Python unit tests for RAG pipeline components: loader, chunker, embedder, retriever (test_rag.py, test_embedding.py, test_retrieval.py) | AI/ML | Completed |
| 243 | QA-006 | Write Python unit tests for agent components: test_agents.py covering eligibility filtering, ranking, explanation generation | AI/ML | Completed |

▸  API / Integration Testing

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 244 | QA-007 | Write Supertest API integration tests for all Node.js auth endpoints with test database setup/teardown (testSetup.js helpers) | Backend | Completed |
| 245 | QA-008 | Write integration tests for Milestone stage lifecycle: create → start stage → complete stage → verify progress percentage | Backend | Completed |
| 246 | QA-009 | Write Python integration tests (test_api.py) for all FastAPI endpoints: recommend, predict, quiz generate/submit, roadmap generate | AI/ML | Completed |
| 247 | QA-010 | Test Node.js → Python integration: simulate roadmap generation request flow end-to-end with real profile data | Backend / AI/ML | Completed |

▸  ML Model Validation

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 248 | QA-011 | Evaluate XGBoost A/L stream prediction model: accuracy, per-class precision/recall/F1, confusion matrix on test split | AI/ML | Completed |
| 249 | QA-012 | Evaluate XGBoost university prediction model: top-10 accuracy, NDCG ranking score, per-university precision | AI/ML | Completed |
| 250 | QA-013 | Evaluate RAG retrieval quality: precision@K, recall@K, MRR for course retrieval against ground-truth relevant courses | AI/ML | Completed |
| 251 | QA-014 | Validate LLM-generated roadmaps for stage coherence, completeness (6 stages), and relevance to selected course and career goal | AI/ML | Completed |
| 252 | QA-015 | Validate soft skill audio assessment model: MSE for regression score, classification accuracy for skill level on held-out test audio | AI/ML | Completed |

▸  Frontend Testing

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 253 | QA-016 | Test all frontend form validations: login empty submit, signup invalid email, signup short password, profile invalid enum values | Frontend | Completed |
| 254 | QA-017 | Test route protection middleware: verify unauthenticated access to /dashboard redirects to home | Frontend | Completed |
| 255 | QA-018 | Test multi-step UGC form flow: verify state persistence across form steps and correct data sent to recommendation API | Frontend | Completed |
| 256 | QA-019 | Test milestone UI lifecycle: start stage button → in_progress state → complete stage → feedback modal → celebration modal on 100% completion | Frontend | Completed |
| 257 | QA-020 | Test responsive design across viewport sizes: mobile (375px), tablet (768px), desktop (1280px+) | Frontend | Completed |

▸  Security Testing

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 258 | QA-021 | Test authentication bypass: verify all protected endpoints return 401 without valid JWT token | Backend | Completed |
| 259 | QA-022 | Test authorisation enforcement: verify users cannot access, update, or delete other users' profiles, roadmaps, or milestones | Backend | Completed |
| 260 | QA-023 | Test input injection: attempt SQL injection and NoSQL injection patterns on all API endpoints, verify safe rejection | Backend | Completed |
| 261 | QA-024 | Test JWT token security: verify expired tokens are rejected, tampered tokens return 401, and password is never returned in any response | Backend | Completed |
| 262 | QA-025 | Verify Helmet.js security headers are present on all Node.js API responses | Backend | Completed |

▸  Performance Testing

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 263 | QA-026 | Benchmark FastAPI recommendation endpoint: measure p50/p95/p99 latency under simulated concurrent user load | AI/ML | Completed |
| 264 | QA-027 | Benchmark RAG retrieval latency: measure ChromaDB semantic search time for top-K retrieval across varying corpus sizes | AI/ML | Completed |
| 265 | QA-028 | Benchmark roadmap generation end-to-end latency: profile input to 6-stage response including LLM API call time | AI/ML | Completed |
| 266 | QA-029 | Benchmark Node.js API throughput: measure requests/second for auth and milestone endpoints under load | Backend | Completed |

▸  Code Review

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 267 | QA-030 | Conduct code review for all Node.js route/controller/model files: verify consistent error handling, validation completeness, and security practices | Backend | Completed |
| 268 | QA-031 | Conduct code review for Python agent and RAG pipeline components: verify prompt engineering quality, error resilience, and LLM response parsing | AI/ML | Completed |
| 269 | QA-032 | Conduct code review for frontend services and components: verify TypeScript typing, API error handling, and accessibility compliance | Frontend | Completed |
| 270 | QA-033 | Review and validate all Pydantic schemas against actual data shapes from course JSON and survey data | AI/ML | Completed |

PHASE 9: Deployment

Package, containerise, and deploy all application services. Configure CI/CD pipelines and verify the production deployment.

▸  Containerisation

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 271 | DEP-001 | Write Dockerfile for Node.js/Express server: Node.js 18 base image, dependency install, environment injection, port 8080 exposure | Backend | Completed |
| 272 | DEP-002 | Write Dockerfile for Next.js frontend: Node.js base, pnpm install, Next.js build, port 3000 exposure | Frontend | Completed |
| 273 | DEP-003 | Write Dockerfile for Python/FastAPI backend: Python 3.9+ base image, pip install from requirements.txt, Uvicorn start command | AI/ML | Completed |
| 274 | DEP-004 | Write docker-compose.yml orchestrating all three services with bridge network, environment variable injection, restart policy, and service dependencies | General | Completed |
| 275 | DEP-005 | Test Docker Compose multi-service startup: verify all containers start, health checks pass, and inter-service communication works | General | Completed |

▸  CI/CD Pipeline

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 276 | DEP-006 | Configure GitHub Actions workflow (client-ci.yml): triggered on push to client/**, runs npm ci, ESLint, and Next.js build | Frontend | Completed |
| 277 | DEP-007 | Configure GitHub Actions workflow (server-ci.yml): triggered on push to server/**, runs npm install and Jest test suite with test environment secrets | Backend | Completed |
| 278 | DEP-008 | Verify CI pipeline passes for all feature branches and pull requests before merge to main/test branches | General | Completed |

▸  Environment Configuration

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 279 | DEP-009 | Configure production environment variables for Node.js server: MONGO_URI (Atlas connection string), JWT_SECRET, CORS_ORIGIN | Backend | Completed |
| 280 | DEP-010 | Configure production environment variables for Python backend: LLM API keys (Vertex AI, Anthropic, OpenAI), vector DB credentials | AI/ML | Completed |
| 281 | DEP-011 | Configure Next.js production environment: NEXT_PUBLIC_API_URL pointing to deployed Node.js server | Frontend | Completed |
| 282 | DEP-012 | Set up MongoDB Atlas cloud database, configure network access, and migrate schema/seed data | Backend | Completed |

▸  Deployment Verification

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 283 | DEP-013 | Execute database migration scripts via Umzug on production MongoDB instance | Backend | Completed |
| 284 | DEP-014 | Run vector index build script (build_index.py) on production server to populate ChromaDB with course embeddings | AI/ML | Completed |
| 285 | DEP-015 | Perform smoke testing on deployed system: verify health endpoints, user registration, login, course recommendation, and roadmap generation | General | Completed |
| 286 | DEP-016 | Verify LLM API connectivity from production Python service to Vertex AI and Anthropic endpoints | AI/ML | Completed |
| 287 | DEP-017 | Document production deployment procedure and environment setup in project README.md | General | Completed |

PHASE 10: Documentation & Handover

Produce complete technical documentation, developer guides, and handover materials ensuring the next team can understand and extend the system.

▸  Technical Documentation

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 288 | DOC-001 | Write DIAGRAM_API.md: complete REST API reference for roadmap generation endpoints with curl examples, request/response schemas, and error codes | Backend | Completed |
| 289 | DOC-002 | Write MILESTONE_API.md: complete API reference for all 10 milestone endpoints with stage lifecycle documentation and progress calculation logic | Backend | Completed |
| 290 | DOC-003 | Write DIAGRAM_IMPLEMENTATION.md: detailed implementation guide for roadmap orchestration, Python API integration, and data model design | Backend | Completed |
| 291 | DOC-004 | Write AGENTIC_RAG_ARCHITECTURE.md: comprehensive documentation of 12-agent pipeline, RAG components, LLM routing, and design rationale | AI/ML | Completed |
| 292 | DOC-005 | Write MODEL_COMPARISON_REPORT.md: ML model evaluation results, algorithm selection rationale, accuracy metrics, and performance benchmarks | AI/ML | Completed |
| 293 | DOC-006 | Write comprehensive project README.md: project overview, team, technology stack, prerequisites, local setup guide, Docker deployment instructions | General | Completed |

▸  API & Schema Documentation

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 294 | DOC-007 | Leverage FastAPI auto-generated interactive docs (Swagger UI at /docs and ReDoc at /redoc) for Python backend API documentation | AI/ML | Completed |
| 295 | DOC-008 | Document all Pydantic request/response schemas with field descriptions and example payloads | AI/ML | Completed |
| 296 | DOC-009 | Document all Node.js validation rules per endpoint: required fields, enum values, min/max constraints in DIAGRAM_API.md and MILESTONE_API.md | Backend | Completed |

▸  Maintenance & Support Readiness

| No. | Task ID | Task Description | Component | Status |
| --- | --- | --- | --- | --- |
| 297 | DOC-010 | Implement structured logging across Python backend using logger.py utility for monitoring API calls, errors, and LLM response times | AI/ML | Completed |
| 298 | DOC-011 | Implement Morgan HTTP request logging on Node.js server for all incoming requests with method, route, status, and response time | Backend | Completed |
| 299 | DOC-012 | Implement GET /debug/features and GET /debug/model-info endpoints for ML model introspection and troubleshooting | AI/ML | Completed |
| 300 | DOC-013 | Create developer onboarding guide covering local development setup, environment variable configuration, and common debugging steps | General | Completed |
| 301 | DOC-014 | Document Git branching strategy, PR workflow, and CI/CD pipeline for new team members | General | Completed |
| 302 | DOC-015 | Produce comprehensive test case document covering all 87 test cases across 12 modules in standardised format (AspireAI_Test_Cases.docx) | General | Completed |